Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80893 |
| Project Name | Rainfall Prediction System for Agriculture |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Development | USN-1 | As a farmer, I can enter weather parameters in a web form. | 3 | High | Frontend Team |
| Sprint-1 | Data Validation | USN-2 | As a system, I validate user inputs before processing. | 2 | High | Backend Team |
| Sprint-1 | Model Integration | USN-3 | As a user, I receive rainfall prediction results from the ML model. | 5 | High | ML Team |
| Sprint-2 | Preprocessing Pipeline | USN-4 | As a system, I apply scaling, encoding, and imputation automatically. | 5 | High | ML Team |
| Sprint-2 | Advisory Generation | USN-5 | As a farmer, I receive agricultural | 3 | High | Backend Team |
|  |  |  | advisory based on prediction. |  |  |  |
| Sprint-3 | Performance Optimization | USN-6 | As a user, I get prediction results within seconds. | 2 | Medium | Backend Team |
| Sprint-3 | Deployment Setup | USN-7 | As a team, we deploy the Flask application locally/cloud. | 3 | Medium | DevOps Team |
| Sprint-4 | Model Improvement | USN-8 | As a system, I improve prediction accuracy using feature tuning. | 5 | Medium | ML Team |
| Sprint-4 | Documentation & Testing | USN-9 | As a team, we test the application and finalize documentation. | 3 | High | All Members |

# Sprint Planning Summary

Sprint-1: Develop frontend UI and integrate initial ML prediction.

Sprint-2: Implement preprocessing pipeline and advisory generation.

Sprint-3: Optimize performance and deploy the application.

Sprint-4: Improve model accuracy and complete testing/documentation.

# Estimation Approach

Story points were estimated using relative complexity and effort required. Tasks involving ML model training and preprocessing were assigned higher points (5), while UI and validation tasks were assigned moderate points (2–3).